|  |
| --- |
| 21/03/2019 |

|  |
| --- |
| Meeting Notes |

# Attending

Oscar Gilley

Joe Lowthian

James O’Connor

Imran Mohammed

Ethan Goodchild

Will comber

Titas Alvikas

Edward Philips

Joe Lawrence

## Announcements

* Weekly report from all team members.
* Basic testing of the application on the moto g5.
* Tasks for next week.

## Discussion

* Discuss the progress of each team member. Various progressions were made such as design improvements and a fully functioning navigation drawer. To accomplish the fully functioning navigation drawer, various classes had to be converted to extend fragments rather than AppCompatActivity. The website now has a parallax view which improvs the overall look and feel of the website.
* During the meeting, the team collectively ran a basic test of the application on the moto g5 mobile phone. This revealed various flaws within the application such as memory issues with certain pages. The team leader has tasked the team with fixing these issues as soon as possible.
* New tasks were allocated in this meeting to be completed by the next meeting. Features such as the google maps integration for local transport and an open day activity are to be added into the application.

## Roundtable

As a whole, this meeting was fairly productive, the team’s application is progressing at a very quick rate. The team are now starting to test on various devices to ensure the app works correctly on a range of devices. As a result of this, most of the meeting is based upon the technical aspect of the project such as programming and testing the application.